# Meeting Minutes

| Location: | Microsoft Teams, HIT140 2026 Darwin Group 6, General channel (meeting recorded) |
| --- | --- |
| Date: | 12 October 2026 |
| Time: Chairperson: Minute Taker: | Not recorded in transcript Nasid Alve Md Foysal |
| Absent with apology: | None |
| Absent without apology: | None |

Progress made since the last meeting

| No | Item | Responsible Person/s | Status/Issues/Remarks |
| --- | --- | --- | --- |
| 1 | Member 2 work completed and pushed to GitHub | Md Foysal | Completed. Code and documents are on GitHub, including a text file named OLS full summary for use in the final report |
| 2 | GitHub repository cleaned up | Md Foysal | Unnecessary files from Jahid Hasan deleted; duplicate copy of the 104 match data CSV file made; a read me markdown file for member 2 added |
| 3 | Member 4 data collection | Nahidul Islam | Data collected; model work still to be finalised |
| 4 | Meeting count for the assessment | All members | Four meetings done so far according to Nasid Alve; two more planned for 13 October |

Next deliverables and internal deadlines

| No | Item | Responsible Person/s | Internal Deadlines |
| --- | --- | --- | --- |
| 1 | Use the same cross validation and the same metric in the member 2 and member 4 models so they can be compared fairly | Md Foysal, Nahidul Islam | Before final model comparison |
| 2 | Share test set predictions with Nahidul Islam | Md Foysal | Before final model comparison |
| 3 | Once the 2.2 model is final, compare its predicted goal difference with the member 2 (2.1) model | Nahidul Islam | After the 2.2 model is final |
| 4 | Use the OLS full summary text file from GitHub when writing the final report | Nasid Alve | Before submission |
| 5 | Check the read me file and delete it if unnecessary | Nahidul Islam | Not set |
| 6 | Complete the minutes form for this meeting and the previous one (Nasid Alve to show how) | Nahidul Islam | Not set |
| 7 | Team meeting 1 of 2 (Microsoft Teams) | All members | 13 October 2026, 2:30 PM |
| 8 | Team meeting 2 of 2 (Microsoft Teams) | All members | 13 October 2026, 11:30 PM |

Comments :

All four members attended. Md Foysal reported that his member 2 work is finished and pushed to GitHub, with an OLS full summary text file for the final report, and that he removed unnecessary files and made a duplicate copy of the 104 match data CSV file. Nasid Alve reminded Nahidul Islam (member 4) and Md Foysal (member 2) to use the same cross validation and metric, so that Nahidul Islam can compare his 2.2 model with the 2.1 model once it is final, and Md Foysal will share his test set predictions. With the deadline close, the team agreed to hold two meetings on 13 October, one at 2:30 PM (after Nahidul Islam finishes a presentation) and one at night at 11:30 PM, to meet the meeting requirement. Nahidul Islam will complete the minutes form for this meeting and the previous one, with help from Nasid Alve.